DB AI Automation

Test Plan & Test Execution Report

Version 1.0  |  March 2026

# 1. Document Overview

This document combines the Test Plan and Test Execution Report for the DB AI Automation project. It defines the scope, objectives, and approach for testing, and records the results of all executed test cases.

## 1.1 Project Summary

DB AI Automation is an AI-powered automated testing framework built around a simulated e-commerce REST API. The system uses the Anthropic Claude API to generate realistic and intentionally invalid test data, which is seeded into a MySQL database before each test session. Tests verify the application from the database layer through to the browser UI.

## 1.2 Test Objectives

- Verify all API endpoints return correct status codes and response shapes

- Confirm database integrity — no orphaned records, duplicate emails, or invalid values

- Validate edge case handling for invalid inputs and nonexistent resources

- Ensure the Swagger UI loads correctly and all endpoints are accessible via browser

- Execute a full end-to-end shopping flow across all system layers

## 1.3 Scope

In Scope:

- FastAPI REST API endpoints: /users, /products, /orders

- MySQL database integrity via direct SQLAlchemy queries

- Swagger UI browser interaction via Playwright (Chromium, headless)

- AI-generated valid and edge-case test data via Anthropic Claude API

- End-to-end shopping experience across API and database layers

Out of Scope:

- Performance / load testing

- Security penetration testing

- Mobile browser testing

- GitHub Actions CI pipeline (roadmap item)

- Allure Reports integration (roadmap item)

# 2. Test Environment

All tests are executed on a local development machine with the following configuration:

| Component | Details |
| --- | --- |
| OS | macOS (Intel MacBook) |
| Python | 3.12.12 |
| Database | MySQL 8.x (via Homebrew) |
| API Framework | FastAPI 0.111.0 + Uvicorn 0.29.0 |
| Test Runner | pytest 8.2.0 |
| HTTP Client | httpx 0.27.0 |
| Browser Automation | Playwright 0.5.0 (Chromium, headless) |
| AI Data Generation | Anthropic Claude claude-haiku-4-5 via API |
| ORM | SQLAlchemy 2.0.30 |
| Report Output | pytest-html 4.1.1 → reports/test_report.html |

## 2.1 Startup Procedure

The following steps must be completed before running tests. Two terminal windows are required simultaneously.

| Step | Command | Notes |
| --- | --- | --- |
| 1 — MySQL | brew services start mysql | Run once; auto-starts on reboot |
| 2 — Activate venv | source venv/bin/activate | Terminal prompt shows (venv) |
| 3 — API Server | uvicorn app.main:app --reload | Terminal 1 — keep running |
| 4 — Run Tests | pytest | Terminal 2 — seeds DB then runs all tests |
| 5 — View Report | open reports/test_report.html | Opens HTML report in browser |

## 2.2 Data Generation

Test data is generated automatically by the conftest.py session fixture before any test runs. The fixture:

- Drops and recreates all database tables to ensure a clean state

- Calls generate_fake_users(5) via the Faker library to seed 5 users

- Calls generate_ai_products(5) via the Anthropic Claude API to seed 5 AI-generated products

- Tears down all tables after the full test session completes

Cost note: Each test run makes approximately 2–4 API calls using the claude-haiku-4-5 model. Estimated cost per run is less than $0.01.

# 3. Test Execution Summary

The table below summarizes test results by category across the full test suite.

| Category | Total Tests | Status |
| --- | --- | --- |
| API Tests | 14 | PASS |
| DB Integrity Tests | 6 | PASS |
| Edge Case Tests | 7 | PASS |
| UI / Storefront Tests | 4 | PASS |
| E2E Shopping Tests | 2 | PASS |
| TOTAL | 33 | ALL PASS |

All 33 test cases passed. No defects were identified during this test execution cycle.

# 4. API Test Cases

## 4.1 Products (test_products.py)

| Test ID | Test Name | Description | Expected Result | Status |
| --- | --- | --- | --- | --- |
| TC-P01 | test_get_all_products | GET /products returns 200 with a non-empty list containing name and price fields | 200 + list > 0 | PASS |
| TC-P02 | test_products_have_valid_prices | All products in API response have price > 0 | All prices positive | PASS |
| TC-P03 | test_products_have_stock | All products have stock >= 0 | No negative stock | PASS |
| TC-P04 | test_get_product_by_id | GET /products/1 returns 200 with name and price fields | 200 + valid fields | PASS |
| TC-P05 | test_product_not_found | GET /products/99999 returns 404 | 404 response | PASS |

## 4.2 Users (test_users.py)

| Test ID | Test Name | Description | Expected Result | Status |
| --- | --- | --- | --- | --- |
| TC-U01 | test_get_all_users | GET /users returns 200 with at least one user | 200 + list > 0 | PASS |
| TC-U02 | test_get_user_by_id | GET /users/1 returns 200 with name and email fields | 200 + valid fields | PASS |
| TC-U03 | test_user_not_found | GET /users/99999 returns 404 | 404 response | PASS |
| TC-U04 | test_users_have_valid_emails | All users in API response have @ in email | All emails valid | PASS |

## 4.3 Orders (test_orders.py)

| Test ID | Test Name | Description | Expected Result | Status |
| --- | --- | --- | --- | --- |
| TC-O01 | test_create_order | POST /orders with user_id=1, product_id=1, qty=2 returns 200 with correct fields | 200 + correct order | PASS |
| TC-O02 | test_create_order_verified_in_db | POST /orders then query MySQL directly to confirm row exists | DB row matches API response | PASS |
| TC-O03 | test_get_all_orders | GET /orders returns 200 with a list | 200 + list | PASS |
| TC-O04 | test_order_count_matches_db | API order count matches MySQL row count | Counts equal | PASS |

# 5. Database Integrity Test Cases

These tests query MySQL directly via SQLAlchemy to verify data integrity independent of the API layer. File: test_db_integrity.py

| Test ID | Test Name | Description | Expected Result | Status |
| --- | --- | --- | --- | --- |
| TC-DB01 | test_no_orphaned_orders | Every order has a valid user_id and product_id in the DB | No orphaned rows | PASS |
| TC-DB02 | test_no_duplicate_emails | All user emails are unique in the users table | No duplicates | PASS |
| TC-DB03 | test_all_products_have_positive_prices | All product prices in DB are > 0 | All positive | PASS |
| TC-DB04 | test_all_users_have_valid_emails | All user emails in DB contain @ | All valid | PASS |
| TC-DB05 | test_product_stock_non_negative | No product has negative stock in DB | All >= 0 | PASS |
| TC-DB06 | test_orders_have_positive_quantity | All orders have quantity >= 1 in DB | All >= 1 | PASS |

# 6. Edge Case Test Cases

These tests verify the API correctly rejects invalid inputs and handles nonexistent resources. The final test uses Claude to generate intentionally malformed product data. File: test_edge_cases.py

| Test ID | Test Name | Description | Expected Result | Status |
| --- | --- | --- | --- | --- |
| TC-E01 | test_get_nonexistent_user | GET /users/999999 returns 404 | 404 | PASS |
| TC-E02 | test_get_nonexistent_product | GET /products/999999 returns 404 | 404 | PASS |
| TC-E03 | test_order_with_invalid_user | POST /orders with user_id=999999 returns 400/404/422/500 | Error response | PASS |
| TC-E04 | test_order_with_invalid_product | POST /orders with product_id=999999 returns 400/404/422/500 | Error response | PASS |
| TC-E05 | test_order_with_zero_quantity | POST /orders with quantity=0 returns 400/422 | Validation error | PASS |
| TC-E06 | test_order_with_negative_quantity | POST /orders with quantity=-5 returns 400/422 | Validation error | PASS |
| TC-E07 | test_ai_generated_edge_cases_are_invalid | Claude generates intentionally bad product data; at least one issue detected | issues_found > 0 | PASS |

# 7. UI Test Cases (Playwright)

## 7.1 Storefront Tests (test_storefront.py)

These tests use a headless Chromium browser to interact with the Swagger UI at http://localhost:8000/docs. Each test navigates to the docs page, expands an endpoint, executes it via the Try it out button, and verifies the response status.

| Test ID | Test Name | Description | Expected Result | Status |
| --- | --- | --- | --- | --- |
| TC-UI01 | test_swagger_ui_loads | Navigate to /docs — page title contains 'DB AI Automation API' | Correct title | PASS |
| TC-UI02 | test_products_endpoint_visible | Expand GET /products, click Execute, verify 200 in response status | 200 response | PASS |
| TC-UI03 | test_users_endpoint_visible | Expand GET /users, click Execute, verify 200 in response status | 200 response | PASS |
| TC-UI04 | test_orders_endpoint_visible | Expand GET /orders, click Execute, verify 200 in response status | 200 response | PASS |

## 7.2 End-to-End Shopping Tests (test_e2e_shopping.py / tests/api/test_e2e_shopping.py)

These tests cover the complete customer journey. TC-E2E01 exercises the full API flow programmatically; TC-E2E02 simulates the same flow through the Swagger browser UI.

| Test ID | Test Name | Description | Expected Result | Status |
| --- | --- | --- | --- | --- |
| TC-E2E01 | test_full_shopping_experience | Full API flow: verify products → pick product → verify user → place order → confirm in order history | Order in history | PASS |
| TC-E2E02 | test_e2e_swagger_ui_place_order | Browser-based Swagger UI: navigate → expand POST /orders → fill params → execute → verify 200 | 200 via browser | PASS |

# 8. Defect Log

No defects were identified during this test execution cycle. The table below is maintained for future use.

| ID | Test Case | Description | Severity | Status |
| --- | --- | --- | --- | --- |
| — | — | No defects found | — | — |

# 9. Testing Roadmap

The following items are planned for future test cycles:

| Item | Priority | Status |
| --- | --- | --- |
| GitHub Actions CI pipeline | High | PENDING |
| Allure Reports integration | Medium | PENDING |
| Performance / load testing | Low | PENDING |
| Security testing | Low | PENDING |

DB AI Automation  |  Test Plan & Execution Report v1.0  |  March 2026